## Slide 1: Second phase report
03/07/2021
Proud Cockroaches

## Slide 2: Abstract
In this report, we recall the progress timeline with some modifications, review the main tasks of second phase and consider remaining problems. From that, we come up with a plan for the last phase.

## Slide 3: The progress timeline (previous)
Phase 0
(Start – 19/06)
As mentioned before, we did nothing.
Phase 1
(20/06 – 25/06)
Declare a path for everyone to follow & first steps digging into the problem.
Phase 2
(26/06 – 01/07)
Get the datasets & work with models.
Phase 3
(02/07 – 07/07)
Visualizations, analysys & final polishing steps.
WE ARE HERE
day off:
12:00 25/06 –
12:00 26/06
day offs:
19:30 01/07 –
19:30 02/07

## Slide 4: The progress timeline (with updates)
Phase 0
(Start – 19/06)
As mentioned before, we did nothing.
Phase 1
(20/06 – 25/06)
Declare a path for everyone to follow & first steps digging into the problem.
Phase 2*
(26/06 – 03/07)
Get the datasets & work with models.
Phase 3
(03/07 – 09/07)
Visualizations, analysys & final polishing steps.
day off:
12:00 25/06 –
12:00 26/06
days off:
19:30 01/07 –
19:30 03/07
and submit the report ~
(*): the timeline was extended to 01/07 (1 day). The day-off phase was also 1 day more than planned.

## Slide 5: How much have we done (approximately)? Task 2: Data analysis 60% Task 1: Data obtaining 100% Task 3: Model building 60% Task 4: Model analysis 10%
No missing value, separated datasets for separated countries. That’s fine.
And that took a whole week. Not good. Not good.
Oy we have A WHOLE lot of tasks to get done from now.
Along with model building, some parts of model analysis has been achieved. That’s... a good thing actually (?)

## Slide 6: (Temporary) Evaluation scores based on contribution
 | First phase (40%) | Second phase (30%) | Third phase (30%) | Total
Hằng (Team cap) |  |  |  | 65%
Vinh |  |  |  | 70%
An |  |  |  | 70%
Đại |  |  |  | 40%
Nghiệp |  |  |  | 70%
Participated
Absent
Working on it

## Slide 7: What were the tasks in phase 2? Study SIR model Study ARIMA model Study Random Forest model Deal with problems from last phase (and extras)
Understands how it works and get the code to run on our dataset
Understands how it works and get the code to run on our dataset (again)
Understands how it works and get the code to run on our dataset (again)
...I’ll talk about it right next.

## Slide 8: Tackle past problems & doing random stuffs (?) 01
Assigned to team captain

## Slide 9: Past problems
Problems of last phase:
 Not yet having the target of this project (Solved: Our target is now the number of Infected)
 Not yet having a question set
 Not yet calculating other attributes
 Not yet understanding Python model syntaxes (Solved: lol I’m sure y’all do now)
(2 remaining)
I was not capable to solve all of them while following the model tasks. It could have been done better. (sorry guys :<)

## Slide 10: Past problems (cont.)
Why do we need question set? We need to develop one to visualize the data and models based on it. All figures has to be the answers of something.
What about other attributes? Besides Confirmed, Deaths and Recovered, we might consider the following:
_ Active/Infected = Confirmed – Deaths – Recovered
_ Susceptible (as of basic SIR model) = Population – Confirmed – Deaths - Recovered
_ Mortality Rate
_ Vaccination data
and some more...

## Slide 11: Uncategorized works I have done in phase 2(?)
1. Dig in a data source that contains extra attributes/datasets we need to prepare for visualization step. https://github.com/owid/
2. Made some of the basic visualizations in RapidMiner tool.
3. Made a list of figures we may need to make.
4. Follow and support all Modeling tasks.

## Slide 12: SIR Model 02
Assigned to An

## Slide 13: ARIMA Model 03
Assigned to Nghiep

## Slide 14: Random Forest Model 04
Assigned to Vinh

## Slide 15: BRUH